# Complete Project Documentation

Capstone Project Coursework — Group Capstone Project, Individual Submission

University of Ghana, Department of Computer Science

Group Name: Architects

Project Title: HealthEasy-G HMS

Student:

Ernest Nketia Asubonterng (Lead)

Student ID: 22424715

Software architecture, Ollama clinical assistant and GSTG rule engine, Next.js App Router, PostgreSQL and Prisma, HeFRA/GHS compliance, multi-facility management

Table of Contents

1. Project Title and Group Information	3

1.1 Group Members and Contributions	4

1.2 Note on This Submission	5

1.3 Companion Documents	5

2. Introduction and Background	5

2.1 Context	5

2.2 Why This Matters	6

2.3 Project Origin	6

3. Problem Statement	6

3.5 Statement	7

4. Aim and Objectives	7

4.1 Aim	7

4.2 Objectives	7

5. Stakeholder Analysis	9

5.1 Register	9

5.2 How Stakeholders Shaped the System	10

6. Requirements Gathering and Analysis	10

6.1 Techniques	10

6.2 Requirements Conflicts Resolved	10

6.3 Prioritisation	10

7. Software Requirements Specification	11

7.1 Functional Requirements — Summary	11

7.2 Non-Functional Requirements — Summary	12

7.3 Constraints and Assumptions	13

8. System Analysis	13

8.1 Analysis of the Existing Process	13

8.2 Analysis of the Proposed System	14

8.3 Feasibility	15

9. System Design	15

9.1 Design Principles	15

9.2 Design Artefacts Produced	15

10. Architecture	16

10.1 Style	16

10.2 Why Not Microservices	16

10.3 Layers	16

10.4 Security Architecture	17

10.5 Technology Choices	17

11. Database and Data Design	18

11.1 Model	18

11.2 Design Decisions	18

11.3 Migration Strategy	19

12. User-Interface Design	19

12.1 Design Language	19

12.2 Interaction Principles	19

12.3 Responsiveness and Accessibility	20

13. Implementation	20

13.1 Scale	20

13.2 Implementation of Key Mechanisms	20

13.3 Code Organisation	21

14. Testing and Quality Assurance	21

14.1 Results	21

14.2 The Access-Control Evidence	22

14.3 Defects	22

15. Deployment	23

15.1 Deployed System	23

15.2 Pipeline	23

15.3 Configuration	23

15.4 Credential Handling	23

16. User Manual	23

17. System Administration and Maintenance Guide	24

18. Security Considerations	24

18.1 Threat Model	24

18.2 Compliance with the Data Protection Act, 2012	25

18.3 Residual Risks	25

19. Challenges and Solutions	26

20. Limitations	27

21. Maintenance Strategy	28

22. Future System Evolution and Enhancements	29

23. Conclusion	30

24. References	31

24.1 Regulatory and Clinical Sources	31

24.2 Software Engineering Sources	31

24.3 Technologies, Frameworks and Services Acknowledged	32

25. Appendices	33

Appendix A — Repository Structure	33

Appendix B — API Endpoint Reference	33

Appendix C — Role and Permission Summary	34

Appendix D — Environment Variables	35

Appendix E — Commands	35

Appendix F — Test Execution Summary	36

Appendix G — Live Database Contents at Submission	36

# 1. Project Title and Group Information

Project title: HealthEasy — HealthEasy-G Hospital Management System

Group name: Architects

Course: CSCD602 Advance Software Development — Capstone Project

Department: Computer Science

Institution: University of Ghana Session: Semester 2, 2026

Live application: https://healtheasy-g.vercel.app

Source code repository: https://github.com/NketiaAsubontengErnest/HealthEasy-G

Examiner credentials: supplied in Links.txt with this submission

## 1.1 Group Members and Contributions

| No. | Group Member | Student ID | Major Contribution |
| --- | --- | --- | --- |
| 1 | Ernest Nketia Asubonterng | 22424715 | Lead System Architect & AI Integrator. Layered system architecture; server-side authentication and role-based access control; PostgreSQL schema, migrations and the Prisma data-access layer; the Ollama clinical decision-support assistant and its GSTG fallback; multi-facility management; automated test suite and continuous integration; deployment. |
| 2 | Nana Kwabena Asare | 22424817 | Clinical EMR consultation module and the ICD-10 diagnosis engine. |
| 3 | Casper Kosi Asense | 22425080 | Master Patient Index, Ghana Card and NHIS validation, duplicate prevention. |
| 4 | Aubrey Owusu Amoah | 22424666 | PACS radiology ordering, reporting workflow and diagnostic worklists. |
| 5 | Thomas Nii Armah Okai | 22425782 | Pharmacy FEFO stock control and transactional prescription dispensing. |
| 6 | Abubakari Zubeiru | 22425115 | Inpatient bed management, medication administration record, and DPC audit-log compliance. |
| 7 | Frank Tandoh | 22425049 | Responsive layouts, design system, theming and accessibility. |

## 1.2 Note on This Submission

This document is submitted individually by Ernest Nketia Asubonterng (22424715) in accordance with the individual submission requirement. The software is the group’s work; the contribution recorded above for this student is the architecture, the security model, the data layer, the clinical AI integration, the test suite and the deployment.

## 1.3 Companion Documents

| Document | Contents |
| --- | --- |
| SRS.pdf | Software Requirements Specification |
| Design_Documentation.pdf | Architecture and all design artefacts |
| Testing_Report.pdf | Test strategy, executed evidence and defect log |
| User_Manual.pdf | Role-by-role operating instructions and administration guide |
| Maintenance_and_Evolution.pdf | Maintenance strategy and evolution roadmap |
| README.pdf | Examiner quick-reference guide |
| Links.txt | URLs and verified access credentials |

# 2. Introduction and Background

## 2.1 Context

Healthcare delivery in Ghana is organised through the Ghana Health Service, regulated for facility standards by the Health Facilities Regulatory Agency, financed in substantial part through the National Health Insurance Scheme, and reported nationally through the District Health Information Management System. A hospital therefore has obligations in four directions at once: to its patients, to its regulator, to its payer, and to the national statistical system.

Most district and regional facilities meet these obligations on paper. Patient records are folders in a registry. Laboratory requests are slips carried by hand. NHIS claims are transcribed from folders onto claim forms. DHIMS2 returns are counted from attendance registers at the end of the month.

## 2.2 Why This Matters

Paper does not fail dramatically; it fails quietly and constantly. A folder that cannot be found becomes a second folder. A result slip that goes astray becomes a repeated test. An allergy recorded on the first visit is invisible on the third if the first folder is the one that was mislaid. A claim transcribed by hand acquires a transcription error and is rejected, and the facility absorbs the cost.

Each of these is individually small. Collectively they consume clinical time, waste consumables, delay treatment, and lose revenue the facility is entitled to.

## 2.3 Project Origin

HealthEasy-G was undertaken as the CSCD602 capstone project by group Architects. The brief required a complete, deployed, working system rather than a prototype — which shaped the project decisively. A prototype can demonstrate a screen; a working system must decide what happens when two clerks register the same patient at the same moment, when a pharmacist dispenses from a batch another pharmacist has just emptied, and when a system administrator opens a patient’s record.

# 3. Problem Statement

A patient’s record does not follow the patient.

Each department in a Ghanaian hospital maintains its own account of a patient’s care, and the accounts are joined only by paper carried between them or by the patient’s own memory. Four consequences follow, and they are the problems this system addresses:

3.1 One patient becomes several records. With no reliable unique identifier enforced at registration, a patient attending three times can accumulate three folders. Clinical history fragments across them. An allergy recorded once is not seen again.

3.2 Information is retyped at every hand-off. The name written at registration is written again on the triage sheet, again on the laboratory request, again on the prescription and again on the claim form. Every transcription is an opportunity for error, and the errors are detected — if at all — by the party that rejects the claim.

3.3 Authority is a matter of custom, not enforcement. Who may see a folder, who may release a result, who may authorise a refund: these are conventions. A paper system cannot enforce them, and a computer system that only hides menu items has not enforced them either.

3.4 Statutory reporting is reconstructed rather than derived. DHIMS2 returns and NHIS claims are compiled at month end by counting registers. The figures are as accurate as the counting, and they cannot be checked against anything.

## 3.5 Statement

Ghanaian health facilities lack an integrated system that maintains a single authoritative record per patient across all departments, enforces professional authority at the point of access rather than by convention, and derives statutory and insurance reporting from clinical activity rather than from manual recounting.

# 4. Aim and Objectives

## 4.1 Aim

To design, implement, test and deploy a working Hospital Management System that maintains one authoritative record per patient across every department of a Ghanaian health facility, with professional authority enforced by the system and statutory reporting derived from clinical activity.

## 4.2 Objectives

| No. | Objective | Achieved by | Evidence |
| --- | --- | --- | --- |
| O1 | Establish a Master Patient Index that prevents duplicate records | Ghana Card uniqueness enforced at the database and rejected with an identifying message at the API | TC-PAT-02 |
| O2 | Carry one record through every department without retyping | Consultation orders fan out automatically into laboratory, pharmacy, billing and claims | TC-INT-01 |
| O3 | Enforce role-based authority on the server | 19 roles, 62 permissions, a fail-closed policy applied by withAuth to all 24 endpoints | 7.2 of the Testing Report |
| O4 | Satisfy Ghanaian regulatory requirements in the system’s behaviour | HeFRA licence tracking, NHIA G-DRG claim structure, DHIMS2 computation, DPC access restriction and audit trail | TC-RPT-01…05, TC-SEC-16 |
| O5 | Guarantee that clinical and stock operations are atomic | Transactional dispensing with conditional stock decrement; transactional claim batching | TC-INT-02, TC-INT-03 |
| O6 | Provide clinical decision support that is safe when it fails | Ollama assistant restricted to stocked medicines, allergy conflicts re-derived locally, deterministic GSTG fallback | TC-AI-02…04 |
| O7 | Operate in facilities with unreliable connectivity | Identical schema and seed on local or cloud PostgreSQL, selected by configuration | 6 datasource tests |
| O8 | Deliver a deployed system, not a prototype | Live on Vercel with a managed database, publicly reachable | TC-SYS-01 |
| O9 | Demonstrate engineering quality | 53 automated tests, strict typing, CI on every push, versioned migrations, documented defect log | Testing Report |

# 5. Stakeholder Analysis

Presented in full in the SRS, 3. Summarised here.

## 5.1 Register

| Stakeholder | Type | Principal interest | Influence |
| --- | --- | --- | --- |
| Patients | External beneficiary | Accurate records, shorter waits, correct bills | Low direct |
| Clinical staff | Internal primary user | A complete record, minimal typing | High |
| Front-desk staff | Internal primary user | Fast registration, duplicate prevention | High |
| Diagnostic staff | Internal primary user | Clear worklist, traceable specimens | Medium |
| Pharmacy staff | Internal primary user | Accurate stock, safe dispensing | Medium |
| Cashiers and finance | Internal primary user | Correct charges, reconciled collections | Medium |
| Claims officers | Internal primary user | Claims that pass NHIA vetting | High |
| Hospital leadership | Internal decision maker | Operational visibility, compliance | High |
| System auditor | Internal governance | A complete, tamper-evident trail | Medium |
| Ghana Health Service | External regulator | DHIMS2 returns | High |
| NHIA | External payer | Valid, well-formed claims | High |
| HeFRA | External regulator | Facility licensing compliance | High |
| Data Protection Commission | External regulator | Lawful processing of health data | High |

## 5.2 How Stakeholders Shaped the System

Regulator requirements were treated as constraints, not features — the DPC access restriction is enforced in code and cannot be configured away. Clinical staff shaped the interaction design: screens are task-shaped rather than table-shaped, and the information a clinician needs before writing (allergies, chronic conditions, last observations) is presented before the writing area. Claims officers shaped validation: the audit flags raised on a claim correspond to the reasons NHIA rejects claims.

# 6. Requirements Gathering and Analysis

Presented in full in the SRS, 4.

## 6.1 Techniques

As an academic capstone with no commissioning client, requirements were elicited from documentary and observational sources: analysis of GHS operating procedures, NHIA claim structure and rejection criteria, DHIMS2 return forms and the Data Protection Act; end-to-end modelling of the outpatient journey; decomposition of the paper forms currently in use; decomposition of hospital staffing into roles and their scope of practice; failure analysis of known paper-system failure modes; and iterative prototyping.

## 6.2 Requirements Conflicts Resolved

Four conflicts required explicit resolution rather than compromise:

- Administrator capability versus data protection. Resolved by barring the Super Admin from clinical data at the server and providing aggregate statistics instead.

- Registration speed versus duplicate prevention. Resolved by enforcing Ghana Card uniqueness absolutely while providing an emergency fast-track path for unidentified patients.

- Prompt result entry versus safe result release. Resolved by separating recording from verification into two permissions.

- Offline operation versus centralised data. Resolved by supporting local and cloud databases with an identical schema.

## 6.3 Prioritisation

MoSCoW. All 61 Must and 14 Should requirements are implemented; 3 of 9 Could requirements are implemented and the remainder appear in the roadmap.

# 7. Software Requirements Specification

The complete SRS is submitted as a separate document (SRS.pdf). Summarised here.

## 7.1 Functional Requirements Summary

| Group | Requirements | Coverage |
| --- | --- | --- |
| Authentication and session (AUTH) | 9 | Password authentication, signed sessions, token rejection, enumeration resistance, throttling, expiry |
| Patient administration (PAT) | 8 | Registration, duplicate prevention, MRN allocation, NHIS capture, search, emergency fast-track, automatic queue routing |
| Queue and flow (QUE) | 5 | Per-department tickets, derived waiting time, priority, state transitions |
| Triage (TRI) | 5 | Observations, BMI, ESI acuity, derived alerts, session attribution |
| EMR (EMR) | 7 | Full clinical note, ICD-10, history presentation, ordering, order fan-out, attribution, sick leave |
| Laboratory (LAB) | 6 | Test catalogue, barcoding, status progression, verification authority, result parameters, catalogue-derived metadata |
| Radiology (RAD) | 4 | Order capture, accession numbering, separation of performing from reporting, critical findings |
| Wards (WRD) | 5 | Bed register, states, double-assignment refusal, medication chart, mandatory omission reason |
| Pharmacy (PHM) | 7 | Batch stock, FEFO ordering, atomic dispensing, quantity and expiry refusal, controlled substances, counselling |
| Billing (BIL) | 7 | Itemised invoices, server-recomputed totals, NHIS exemption, payment methods, overpayment refusal, refund authority, receipting |
| Claims (CLM) | 7 | Claim generation, record-sourced demographics, audit flags, computed totals, batching, atomic stamping, lifecycle |
| Inventory (INV) | 3 | Store items, derived status, optional expiry |
| Reporting (RPT) | 5 | DHIMS2 computation, manual figures, aggregate statistics, HeFRA and staff licence tracking |
| Security (SEC) | 8 | RBAC, server enforcement, fail-closed policy, DPC restriction, session attribution, audit trail, validation, credential protection |
| Clinical AI (AI) | 6 | Context-aware suggestion, stock restriction, allergy re-checking, deterministic fallback, source disclosure, advisory framing |

## 7.2 Non-Functional Requirements Summary

| Category | Key requirements |
| --- | --- |
| Performance | Page load ≤ 2 s; API read ≤ 800 ms; login ≤ 1.5 s; 50 concurrent sessions |
| Security | HTTPS; httpOnly/SameSite/Secure cookies; HMAC-SHA256 with a ≥32-character secret; constant-time comparison; bcrypt ≥ 10 rounds; no credentials in version control; parameterised queries |
| Reliability | 99% availability in operating hours; offline operation; atomic multi-table operations; no silent write failure |
| Usability | Two clicks to any permitted module; 360–2560 px; actionable errors; explained denials; light default with dark option; reduced-motion support |
| Maintainability | Strict TypeScript; single-point policy, conversion and date handling; automated tests; CI; versioned migrations |
| Portability | Node 20+/PostgreSQL 14+; identical code for local and cloud; current and previous major browsers |
| Compliance | Act 843; NHIA G-DRG; DHIMS2; HeFRA; Ghana Standard Treatment Guidelines |

## 7.3 Constraints and Assumptions

Ten constraints are recorded in the SRS, of which the most consequential are: live NHIA and NIA verification requires an accredited integration agreement unavailable to a student project (C-03); DICOM storage is beyond the available infrastructure (C-04); the clinical assistant must not depend on a paid external API (C-05); and health data is subject to Act 843, making server-enforced access control and an immutable audit trail mandatory rather than optional (C-09).

# 8. System Analysis

## 8.1 Analysis of the Existing Process

The outpatient journey was traced end to end and each hand-off examined for the information it consumes and produces.

| Stage | Input | Output | Failure mode in the paper system |
| --- | --- | --- | --- |
| Arrival | Patient, possibly a card | Folder retrieved or created | Folder not found → duplicate created |
| Triage | Folder | Observations on a sheet | Sheet separated from folder |
| Consultation | Folder, triage sheet | Notes, diagnosis, orders | Previous history unavailable |
| Laboratory | Request slip | Result slip | Slip lost; result never reaches the clinician |
| Pharmacy | Prescription | Medicine, stock reduction | Stock ledger updated separately or not at all |
| Cashier | Charges, possibly verbal | Payment, receipt | Charges missed → revenue lost |
| Claims | Folder, at month end | Claim form | Transcription error → rejection |
| Reporting | Registers, at month end | DHIMS2 return | Miscount, unverifiable |

The pattern is consistent: information is lost at hand-offs, and every failure is a failure of continuity rather than of any individual step.

## 8.2 Analysis of the Proposed System

The proposed system replaces the hand-off with a shared record. The analysis that follows from this is that the critical design problems are not the screens but the junctions:

| Junction | Design problem | Resolution |
| --- | --- | --- |
| Registration → identity | Two clerks registering the same person simultaneously | Database uniqueness on Ghana Card; candidate-and-retry MRN allocation |
| Consultation → departments | One clinical action must produce work in three departments without partial completion | Sequential creation with individual failure reporting; the encounter is never lost |
| Dispensing → stock | Medicine handed out and stock reduced must be one event | Single transaction with a conditional decrement |
| Claim → batch | A claim must not be submitted twice | Batch creation and claim stamping in one transaction |
| Any access → authority | Who may do what must be decided somewhere that cannot be bypassed | Server-side policy applied to every request |

## 8.3 Feasibility

| Dimension | Assessment |
| --- | --- |
| Technical | Feasible. Next.js, PostgreSQL and Prisma are mature and well documented. The one genuinely uncertain element — clinical AI — was made optional by design, with a deterministic fallback. |
| Operational | Feasible with reservations. The system assumes electricity, a local network and individual staff accounts. Offline database operation addresses connectivity but not power. |
| Economic | Feasible. The entire stack runs on free or low-cost tiers; the clinical assistant deliberately avoids a paid API. |
| Legal | Feasible. Act 843 obligations are addressed by design. Live national-system integration is not, and is scoped out explicitly. |
| Schedule | Feasible within one semester for the scope defined; larger modules were consciously deferred to the roadmap rather than half-built. |

# 9. System Design

Presented in full in Design_Documentation.pdf. Summarised here.

## 9.1 Design Principles

- The server is the only authority. Anything the browser sends can be forged.

- One boundary per concern. Policy, conversion and date handling each live in one file.

- Fail closed. An undeclared policy denies; an unknown enum falls back to the safest value.

- Derive rather than store. A stored status is a status that can drift from what it describes.

## 9.2 Design Artefacts Produced

| Artefact | Location |
| --- | --- |
| Layered architecture diagram | Design Documentation 2.2 |
| Request lifecycle sequence | 2.4 |
| Deployment topology | 3.1 |
| Use-case diagrams (2) | 4.1, 4.2 |
| Use-case specifications (2) | 4.3, 4.4 |
| Domain class diagram | 5.1 |
| Security class diagram | 5.2 |
| Sequence diagrams (4) | 6 |
| Activity diagrams (2) and a state diagram | 7 |
| Entity-relationship diagram | 8.1 |
| Data dictionary | 8.3 |
| Component diagram | 9.1 |
| Wireframes (3) | 10.3–10.5 |

# 10. Architecture

## 10.1 Style

A layered architecture within a serverless deployment. Next.js App Router provides the presentation and application layers in one deployable unit; Prisma provides data access over PostgreSQL.

## 10.2 Why Not Microservices

The domain is a single bounded context with heavily interconnected data. Splitting patient, clinical, pharmacy and billing into separate services would introduce distributed transactions across boundaries that must be atomic — dispensing with stock deduction, batching with claim stamping — in exchange for scaling flexibility this workload does not require. Service extraction is placed last in the scalability path for exactly this reason.

## 10.3 Layers

| Layer | Components | Responsibility |
| --- | --- | --- |
| Presentation | 33 pages, HMSContext, api-client | Render state, collect input, explain outcomes |
| Security perimeter | proxy.ts, api-guard.ts, api-policy.ts, session.ts | Establish identity; permit or deny |
| Application | 24 route handlers | Orchestrate use cases |
| Domain services | adapters.ts, validation.ts, sequence.ts, auth.ts | Enforce invariants |
| Data | prisma.ts, resolve-datasource.ts, PostgreSQL | Persist and retrieve |

## 10.4 Security Architecture

Four layers, each of which must pass before a request does any work:

- proxy.ts verifies the signed session at the edge and enforces each role’s permitted routes. Unauthenticated API requests receive 401; page requests are redirected.

- withAuth consults the policy table for the specific method and path. An undeclared combination is denied.

- The route handler performs its own domain-specific authority checks where the action requires more than endpoint access — releasing a laboratory result, issuing a radiology interpretation, reducing a settled payment.

- The database enforces the final invariants: uniqueness, referential integrity and enum validity.

## 10.5 Technology Choices

| Concern | Choice | Principal reason |
| --- | --- | --- |
| Framework | Next.js 16 App Router | One deployable; server components keep data access off the client; native middleware for a perimeter |
| Language | TypeScript strict | Compile-time detection of shape mismatch — the defect class that most damaged the early codebase |
| ORM | Prisma 5 | Generated types; parameterised queries; versioned migrations |
| Database | PostgreSQL | Relational integrity, transactions, native dates and enums, JSON where structure genuinely varies |
| Session | HMAC-SHA256 via Web Crypto | Stateless, verifiable at the edge, identical code in both runtimes, no dependency |
| Passwords | bcrypt (10 rounds) | Deliberate slowness |
| Clinical AI | Ollama with rule-engine fallback | No paid API; works offline; the fallback is deterministic and auditable |
| Testing | Node built-in runner + tsx | No additional dependency |
| Hosting | Vercel + Neon | First-class Next.js support; managed PostgreSQL |

# 11. Database and Data Design

## 11.1 Model

Nineteen Prisma models over PostgreSQL. Patient and UserStaff are the two hubs: nearly every clinical record references a patient, and nearly every action references the staff member who performed it.

## 11.2 Design Decisions

Uniqueness as the integrity mechanism. ghanaCardNo, mrn, staffId, email, batchNumber, barcodeNo, invoiceNumber, claimNumber and pacsAccessionNo carry unique constraints. Document numbers are allocated by generating a candidate and letting the unique index settle collisions, with retry — because count() + 1 produces duplicates under concurrency and reuses numbers after deletion (defect D-07).

Native date and time types. Sixteen columns across nine tables are PostgreSQL DATE or TIMESTAMP. They were initially text, which made every comparison lexical — '2026-9-1' sorts after '2026-10-01' — so expiry checks and month filters silently returned wrong rows (defect D-05). Migration 20260814000000_dates_and_session_security converts existing rows in place with explicit USING casts rather than dropping columns.

Enumerations in the database. Seven enums, so an invalid value cannot be stored at all.

JSON where structure genuinely varies. icdDiagnoses, orders, results and lineItems are lists whose length and shape vary per record and which are always read whole. Normalising them would add four tables and four joins for no query benefit.

Cascade on patient deletion, but not for audit. Clinical children cascade; audit entries do not. The trail must outlive the record it describes.

Derived, not stored. Stock status, waiting minutes, licence expiry status and DHIMS2 attendance are computed at read time.

## 11.3 Migration Strategy

Schema changes are versioned SQL under prisma/migrations/, applied in order, never edited once released, and written to convert data in place.

# 12. User-Interface Design

## 12.1 Design Language

| Aspect | Decision |
| --- | --- |
| Default theme | Light, with a persisted dark option |
| Public site typography | Newsreader (serif display) with Manrope (sans body) |
| Portal typography | Manrope, optimised for dense tabular reading |
| Brand colour | Deep clinical green #0d6b4e, used as a single accent |
| Status colours | Amber waiting, green in-progress or complete, rose critical, stone neutral |
| Layout | Sidebar navigation, sticky header, 12-column responsive grid |
| Density | High on worklists, low on data entry |
| Motion | Scroll reveals on the public site only, suppressed under reduced-motion |

## 12.2 Interaction Principles

Show the role’s work, not the system’s capabilities. The sidebar lists only permitted modules.

Present what is needed before the field that needs it. Allergies and chronic conditions appear above the prescribing area, not on a separate tab.

Explain refusals. A denial names the active role, the missing authority and the constraint being enforced.

Never fail silently. Every rejected write raises a dismissible alert stating the action and the reason.

## 12.3 Responsiveness and Accessibility

Layouts adapt across 360–2560 px; wide tables scroll within their own container so the page body never scrolls horizontally. Semantic elements, keyboard operability, aria-label on icon-only controls, role="alert" on error regions, WCAG AA contrast in both themes, and prefers-reduced-motion support.

# 13. Implementation

## 13.1 Scale

| Measure | Value |
| --- | --- |
| TypeScript / TSX | 22,232 lines |
| Prisma models | 19 |
| API route handlers | 24 |
| Application pages | 33 |
| Roles | 19 |
| Permissions | 62 |
| Automated tests | 53 |

## 13.2 Implementation of Key Mechanisms

Authentication. POST /api/auth/login looks the account up, compares with bcrypt, refuses non-Active accounts, records the attempt in the audit trail either way, and issues an HMAC-SHA256 signed token in an httpOnly cookie. Unknown addresses and wrong passwords receive an identical response.

Authorisation. API_POLICY declares, for each path and method, either “any authenticated session”, “one of these roles”, or “one of these permissions”. withAuth consults it before the handler runs and denies anything undeclared. Reads use role lists because a data-protection boundary must be auditable at a glance; writes use permissions because they correspond to professional authority.

Identity attribution. Every write takes the acting identity from the verified session. There is no code path by which a request body can name the author of a record.

Atomicity. Dispensing opens a transaction, verifies existence, sufficiency and expiry, writes the dispense record, then decrements conditionally (WHERE quantityInStock >= n). If a concurrent dispense drained the batch, the update matches nothing and the transaction rolls back rather than driving stock negative.

Shape translation. adapters.ts converts Prisma rows to client records at the API boundary. IN_CONSULTATION becomes In Consultation; bedType becomes type; totalClaimGhc becomes totalClaimAmountGhc.

Error handling. ApiError carries the HTTP status and the server’s reason. A 403 on a collection read is treated as an empty collection — a cashier legitimately has no laboratory worklist — while every other failure surfaces to the user.

Clinical decision support. The assistant is given the patient’s diagnoses, observations, allergies, chronic conditions, results, history and live stock. Its output is filtered against stock so a hallucinated medicine cannot reach a prescribing screen, allergy conflicts are re-derived locally, and a timeout triggers the GSTG rule engine. The response states which produced it.

## 13.3 Code Organisation

src/
  app/
    (DashboardLayout)/   33 pages, grouped by module
    api/                 24 route handlers
    components/          shared and public-site components
  lib/
    session.ts           token signing and verification
    api-guard.ts         withAuth
    api-policy.ts        access declarations
    api-client.ts        typed browser HTTP
    adapters.ts          storage ↔ presentation conversion
    validation.ts        input rules
    sequence.ts          document numbering
    rate-limit.ts        sign-in throttling
    types/               domain and RBAC types
  proxy.ts               security perimeter
prisma/
  schema.prisma          19 models
  migrations/            versioned SQL
  seed.ts                complete seed
tests/                   53 automated tests
scripts/                 database and documentation tooling

# 14. Testing and Quality Assurance

Presented in full in Testing_Report.pdf. Summarised here.

## 14.1 Results

| Level | Method | Result |
| --- | --- | --- |
| Unit | 53 automated tests, node:test | All pass |
| Static analysis | tsc --noEmit, strict | Zero errors across 22,232 lines |
| Integration | Route handler with live PostgreSQL | All pass |
| System | HTTP against the deployed instance | All pass |
| Security | Session forgery, access matrix, injection, exposure | All pass |
| Functional | Every Must requirement | All pass |
| Usability | Task completion and accessibility | All pass |
| Performance | Measured against the deployed instance | Two endpoints marginal (D-09) |
| Acceptance | Role-based scenarios | Accepted |

## 14.2 The Access-Control Evidence

The central claim of the system — that authority is enforced by the server — is demonstrated by a matrix of 15 endpoints against 6 roles, executed with curl against the live deployment. It shows the Super Admin receiving 403 on every identifiable clinical collection while retaining access to aggregate statistics and the audit trail; the Cashier reaching billing and claims but no clinical data; and the Laboratory Technician reaching diagnostics but neither clinical notes nor finance.

## 14.3 Defects

Seventeen defects were identified: 3 Critical, 6 High, 6 Medium, 2 Low. Sixteen are closed. The one open defect is a measured performance shortfall on two endpoints with a diagnosed cause and a scheduled remedy.

The most instructive was D-06: VERIFY_LAB_RESULTS existed in the permission catalogue but was granted to no role, so no user in the system could release a laboratory result. It was found by an automated test asserting a property of the policy itself — that every permission referenced is held by somebody — rather than by any behavioural test.

# 15. Deployment

## 15.1 Deployed System

| Item | Value |
| --- | --- |
| Live application | https://healtheasy-g.vercel.app |
| Admin URL | Same portal; the interface adapts to the role |
| Platform | Vercel (Edge middleware + Node.js serverless functions) |
| Database | Neon serverless PostgreSQL |
| Repository | https://github.com/NketiaAsubontengErnest/HealthEasy-G |
| Credentials | Links.txt, supplied with this submission |

## 15.2 Pipeline

git push → GitHub → CI (typecheck, test, build against PostgreSQL)
                 → Vercel build (prisma generate && next build)
                  → Deployment

## 15.3 Configuration

Runtime configuration is by environment variable: DATABASE_TARGET selecting local or cloud, the two connection strings, SESSION_SECRET, session lifetime, and optional Ollama settings. The application refuses to sign sessions in production with a secret shorter than 32 characters.

## 15.4 Credential Handling

.env has never been committed — verified by git log --all -- .env. Examiner credentials are supplied only in Links.txt, which is excluded by .gitignore. Connection strings are redacted before any logging.

# 16. User Manual

Presented in full in User_Manual.pdf, covering sign-in, navigation, and step-by-step instructions for each of the 19 roles, followed by an administration guide (installation, online/offline operation, account management, routine maintenance, backup and recovery, troubleshooting).

Two points from it are worth repeating here because they are commonly mistaken for faults:

- Modules missing from the sidebar are modules the signed-in role may not use.

- The administrator cannot open patient records. This is the Data Protection Act restriction being enforced, not a malfunction.

# 17. System Administration and Maintenance Guide

Presented in full in User_Manual.pdf Part III and Maintenance_and_Evolution.pdf.

| Task | Frequency |
| --- | --- |
| Verify backups | Daily |
| Review the audit trail | Weekly |
| Dependency audit | Weekly, automated |
| Review licence expiry | Monthly |
| Apply dependency updates | Monthly |
| Rotate the session secret | Quarterly |
| Rehearse a restore | Quarterly |
| Review the access policy | Quarterly |
| Apply security patches | On release |

# 18. Security Considerations

## 18.1 Threat Model

| Threat | Mitigation |
| --- | --- |
| Credential theft | bcrypt hashing; no plaintext storage or transmission; throttled sign-in |
| Session forgery | HMAC-SHA256 signature with constant-time comparison; verified on every request |
| Privilege escalation | Role read from the signed token, never from the client; policy fails closed |
| Account enumeration | Identical response for unknown address and wrong password |
| SQL injection | Parameterised queries through Prisma throughout |
| Unauthorised data access | Server-side policy on all 24 endpoints; DPC restriction on the administrator |
| Repudiation | Audit trail attributing every action to a session identity |
| Data tampering | Server recomputes financial totals; claim demographics read from the patient record |
| Credential exposure | passwordHash excluded by explicit select; connection strings redacted; .env untracked |
| Weak configuration | Production refuses a session secret under 32 characters |

## 18.2 Compliance with the Data Protection Act, 2012

| Principle | Implementation |
| --- | --- |
| Lawful, minimal processing | Registration captures only what care and claims require |
| Purpose limitation | Role-based access confines data to those with a care or administrative need |
| Accuracy | Single record per patient; demographics sourced from the record, not retyped |
| Security | Encryption in transit, hashed credentials, server-enforced access control |
| Accountability | Immutable audit trail of every access and change |
| Consent | Recorded at registration |

The administrator restriction is the clearest expression of this. It would have been easier to grant the Super Admin unrestricted access, and every conventional admin panel does. Section 20 of the Act limits access to those with a legitimate need, and a technical administrator has none for clinical records. The restriction is enforced in code, tested, and demonstrated in the live access matrix.

## 18.3 Residual Risks

| Risk | Status |
| --- | --- |
| Process-local rate limiting | Weakened across multiple instances; shared store planned |
| Shared demonstration password | Acceptable for seeded demonstration data; forced change planned before production |
| No penetration test | Recommended before any production deployment |
| No audit archival | Table grows unbounded; retention policy planned |

# 19. Challenges and Solutions

| Challenge | Response | What it cost, and what it bought |
| --- | --- | --- |
| The system looked complete but was not. Screens rendered convincingly from ~900 lines of fabricated client-side data that masked empty tables and a storage/presentation mismatch. | Removed all fabricated data; built a single adapter layer; seeded every table; added 11 conversion tests. | Cost: a large refactor mid-project. Bought: certainty that what is on screen is in the database. |
| Authentication existed but could be bypassed. Three separate fallbacks signed users in without a password; identity lived in localStorage where any user could edit their own role. | Rebuilt as signed httpOnly sessions with a server perimeter and a fail-closed policy on all endpoints. | Cost: the largest single piece of work. Bought: the system’s central claim being true. |
| Reconciling administrator convenience with the Data Protection Act. | Barred the Super Admin from clinical data at the server; added an aggregate statistics endpoint so oversight survives without identifiers. | Cost: an extra endpoint and a less conventional admin experience. Bought: demonstrable compliance. |
| Dates were text. Lexical comparison meant expiry checks and month filters silently returned wrong rows. | Migrated 16 columns to native types with in-place conversion; centralised parsing and formatting; rejected malformed input at the boundary. | Cost: a schema migration touching nine tables. Bought: comparisons that are correct. |
| Concurrency in dispensing and numbering. Read-then-write stock deduction lost units; count() + 1 numbering produced duplicates. | Transactional dispensing with a conditional decrement; candidate-and-retry numbering against the unique index. | Cost: more careful handlers. Bought: correctness under simultaneous use — the normal condition in a hospital. |
| Clinical AI that must not be dangerous or fragile. | Restricted suggestions to stocked medicines; re-derived allergy conflicts locally; added a deterministic GSTG fallback; disclosed the source. | Cost: the assistant is narrower than an unconstrained one. Bought: an assistant that is safe when wrong and useful when offline. |
| Facilities lose connectivity. | Local/cloud database selection with an identical schema and seed, resolved in one place and covered by tests. | Cost: a configuration layer. Bought: a system usable during an outage. |
| A submission that could not have been assessed. All nine credentials published for the examiner failed against the live system. | Provisioned dedicated examiner accounts and verified them against the deployment before publishing. | Cost: an hour. Bought: the difference between a working submission and an unusable one. |

# 20. Limitations

Stated plainly. Each is a bounded, known limitation rather than an unexamined gap.

| No. | Limitation | Consequence | Reason |
| --- | --- | --- | --- |
| L-01 | No live NIA or NHIA verification | Ghana Card and NHIS numbers are validated for format and internal consistency only | Requires an accredited integration agreement (C-03) |
| L-02 | PACS is metadata-only | Orders, reports and accession numbers are managed; images are not stored or viewed | DICOM infrastructure beyond project resources (C-04) |
| L-03 | Rate limiting is process-local | Throttling weakens across multiple serverless instances | Serverless constraint; shared store planned |
| L-04 | DHIMS2 export is on-screen | Figures are computed correctly but must be re-keyed into DHIMS2 | Format specification not obtained |
| L-05 | Clinical assistant needs an Ollama host | Falls back to a three-condition rule engine — safe but narrow | Deliberate: no paid API, must work offline (C-05) |
| L-06 | No offline-to-online synchronisation | Records created offline stay in the local database | Conflict resolution is a substantial design problem; scheduled in Phase 4 |
| L-07 | Two endpoints exceed the latency target | ~1.1 s against an 800 ms target | Cross-region database round trip; remedy scheduled in Phase 1 |
| L-08 | No audit archival | The audit table grows without bound | Retention policy scheduled |
| L-09 | Patient record merge not implemented | Duplicates are prevented but historical duplicates cannot be merged | Deferred requirement FR-PAT-07 |
| L-10 | No end-to-end browser test suite | Interface regressions rely on manual checking | Scheduled in Phase 1 |
| L-11 | Seeded data is deliberately small | Not a load-representative dataset | Chosen so every figure on screen is traceable to a row |
| L-12 | Demonstration accounts share a password | Unacceptable in production | Forced password change scheduled |

# 21. Maintenance Strategy

Presented in full in Maintenance_and_Evolution.pdf. Summarised here.

| Category | Approach |
| --- | --- |
| Corrective | Severity by clinical consequence, not technical difficulty. Critical fixed within 24 hours. Every fix begins with a failing test, which is retained as a regression guard. |
| Adaptive | Tariffs, ICD codes and reporting formats are data rather than code, so annual regulatory change is a data update. Runtime and database upgrades are unobstructed by version-specific code. |
| Perfective | Improvements prioritised by clinical value, frequency, effort and risk, with automatic risk weighting for anything touching the access model or a transaction boundary. |
| Preventive | Weekly dependency audit, monthly updates, quarterly secret rotation, quarterly restore rehearsal, quarterly policy review, and an openly published technical debt register. |

What makes it maintainable is architectural rather than procedural: invariants declared in one place, a type system that carries the database schema into the code, and tests that assert properties rather than only behaviours.

# 22. Future System Evolution and Enhancements

A five-phase roadmap is set out in Maintenance_and_Evolution.pdf 13, with a Gantt chart.

| Phase | Period | Theme |
| --- | --- | --- |
| 1 — Hardening | Sep–Dec 2026 | Close known debt: shared-store rate limiting, database co-location, pagination, browser tests, forced password change |
| 2 — Completion | Dec 2026–Mar 2027 | Deferred requirements: record merge, DHIMS2 export, discharge summaries, appointments, audit archival |
| 3 — Integration | Apr–Dec 2027 | National systems: NIA verification, NHIA eligibility and CLAIM-it, mobile money reconciliation, an HL7 FHIR façade |
| 4 — Expansion | Oct 2027–Aug 2028 | New domains: offline synchronisation, antenatal and immunisation, DICOM imaging, a ward-round mobile application |
| 5 — Intelligence | Jun–Dec 2028 | AI beyond prescribing: interaction checking, demand forecasting, claim rejection prediction, speech-to-text notes |

The ordering is the argument. Hardening precedes completion because everything is built on it. Integration follows completion but is gated on agreements outside the team’s control. Intelligence is last because forecasting requires accumulated operational history — building it first would produce a system that forecast confidently and could not be trusted.

# 23. Conclusion

HealthEasy-G is a complete, deployed Hospital Management System that maintains one authoritative record per patient across every department of a Ghanaian health facility. It is live at https://healtheasy-g.vercel.app, backed by PostgreSQL, and every screen reads data from that database rather than from anything held in the browser.

All nine project objectives were met. The Master Patient Index prevents duplicates at the database level. A single clinical action fans out into the laboratory, the pharmacy, billing and NHIS claims without retyping. Nineteen roles and sixty-two permissions are enforced by the server on all twenty-four endpoints. Regulatory obligations — HeFRA licensing, NHIA G-DRG claims, DHIMS2 returns and the Data Protection Act — are addressed in the system’s behaviour rather than in its documentation. Dispensing and claim batching are atomic. The clinical assistant is restricted to stocked medicines, re-checks allergies itself, and degrades to a deterministic rule engine when offline. The system runs against a local database when the facility has no connectivity.

The most valuable outcome was not the feature set but what building it revealed. The system reached a point where it looked finished — every screen rendered, every module present — while authentication could be bypassed three different ways, identity was editable from the browser console, writes failed silently, and roughly nine hundred lines of fabricated data were standing in for an empty database. None of that was visible from the interface. It became visible only when the code was read carefully and when tests were written to assert properties rather than to confirm that screens appeared.

That experience produced the engineering position this project defends: a claim about software is worth only as much as the evidence that can be produced for it. The system claims that a system administrator cannot read patient records; 7.2 of the Testing Report shows the HTTP responses from the live deployment that prove it. It claims that dispensing cannot oversell stock; there is a test that drains a batch concurrently and demonstrates the rollback. It claims a defect log of seventeen items; sixteen are closed and the seventeenth is recorded as open with its cause, its measurement and its scheduled remedy.

Twelve limitations are stated openly rather than omitted, and each is bounded and scheduled. The system is not finished — hospital software never is — but it is honest about where it stands, and it is built so that the next person to change it can find the rule they need to change in one place.

# 24. References

## 24.1 Regulatory and Clinical Sources

- Republic of Ghana. Data Protection Act, 2012 (Act 843). Accra: Ghana Publishing Company.

- Ministry of Health, Ghana. Standard Treatment Guidelines, 7th edition. Accra: Ghana National Drugs Programme.

- National Health Insurance Authority. Ghana Diagnosis-Related Groupings (G-DRG) Tariff Structure and Claims Submission Guidelines. Accra: NHIA.

- Ghana Health Service. District Health Information Management System (DHIMS2) Reporting Requirements. Accra: GHS.

- Ghana Health Service. Standard Operating Procedures for Health Information Management. Accra: GHS.

- Health Facilities Regulatory Agency. Facility Licensing Requirements and Standards. Accra: HeFRA.

- World Health Organization. International Statistical Classification of Diseases and Related Health Problems, 10th Revision (ICD-10). Geneva: WHO.

- Gilboy, N., Tanabe, P., Travers, D. and Rosenau, A. M. Emergency Severity Index (ESI): A Triage Tool for Emergency Department Care, version 4. Rockville: Agency for Healthcare Research and Quality.

## 24.2 Software Engineering Sources

- IEEE. Std 830-1998: Recommended Practice for Software Requirements Specifications. New York: IEEE.

- Lientz, B. P. and Swanson, E. B. Software Maintenance Management. Reading: Addison-Wesley.

- Sommerville, I. Software Engineering, 10th edition. Harlow: Pearson.

- Fowler, M. Patterns of Enterprise Application Architecture. Boston: Addison-Wesley.

- Newman, S. Building Microservices, 2nd edition. Sebastopol: O’Reilly Media.

- OWASP Foundation. OWASP Top Ten Web Application Security Risks. https://owasp.org/www-project-top-ten/

- OWASP Foundation. Authentication Cheat Sheet and Session Management Cheat Sheet. https://cheatsheetseries.owasp.org/

- World Wide Web Consortium. Web Content Accessibility Guidelines (WCAG) 2.1. https://www.w3.org/TR/WCAG21/

## 24.3 Technologies, Frameworks and Services Acknowledged

All third-party software used in this project is acknowledged below. Versions are recorded in package.json.

| Software | Provider | Licence | Use |
| --- | --- | --- | --- |
| Next.js 16 | Vercel Inc. | MIT | Application framework |
| React 19 | Meta Platforms | MIT | User-interface library |
| TypeScript 5 | Microsoft | Apache-2.0 | Language |
| Prisma 5 | Prisma Data Inc. | Apache-2.0 | ORM and migrations |
| PostgreSQL | PostgreSQL Global Development Group | PostgreSQL Licence | Database |
| Tailwind CSS 4 | Tailwind Labs | MIT | Styling |
| Radix UI | WorkOS | MIT | Accessible UI primitives |
| Tabler Icons | Tabler | MIT | Iconography |
| Iconify | Iconify | MIT | Icon framework |
| bcryptjs | Daniel Wirtz | MIT | Password hashing |
| ApexCharts | ApexCharts | MIT | Charting |
| Ollama JS SDK | Ollama | MIT | Local model access |
| tsx | esbuild-kit | MIT | TypeScript execution |
| Playwright | Microsoft | Apache-2.0 | Browser automation for testing and diagram rendering |
| Mermaid | Mermaid contributors | MIT | Diagram rendering |
| Pandoc | John MacFarlane | GPL-2.0+ | Document conversion |
| Manrope | Mikhail Sharanda | SIL OFL 1.1 | Typeface |
| Newsreader | Production Type | SIL OFL 1.1 | Typeface |
| Vercel | Vercel Inc. | Commercial (free tier) | Hosting |
| Neon | Neon Inc. | Commercial (free tier) | Managed PostgreSQL |
| GitHub Actions | GitHub / Microsoft | Commercial (free tier) | Continuous integration |
| AI used | Antigravity Claude Codex |  |  |

No third-party dataset was used. All seeded data is synthetic and was authored by the group; no real patient data appears anywhere in the system or in this documentation.

# 25. Appendices

## Appendix A — Repository Structure

HealthEasy-G/
├── .github/workflows/ci.yml        Continuous integration
├── prisma/
│   ├── schema.prisma               19 models
│   ├── migrations/                 Versioned SQL migrations
│   ├── seed.ts                     Complete database seed
│   ├── seed-examiner.ts            Examiner account provisioning
│   └── resolve-datasource.ts       Local/cloud selection
├── src/
│   ├── app/
│   │   ├── (DashboardLayout)/      33 application pages
│   │   ├── api/                    24 route handlers
│   │   ├── components/             Shared and public-site components
│   │   ├── auth/                   Sign-in
│   │   ├── page.tsx                Public landing page
│   │   └── layout.tsx              Root layout, theming
│   ├── lib/                        Domain services and security
│   ├── components/                 UI primitives, RoleGuard, RBAC tree
│   ├── context/HMSContext.tsx      Client state
│   └── proxy.ts                    Security perimeter
├── tests/                          53 automated tests
├── scripts/                        Database and documentation tooling
├── docs/                           Documentation sources
└── README.md                       Examiner quick guide

## Appendix B — API Endpoint Reference

| Endpoint | Methods | Purpose |
| --- | --- | --- |
| /api/auth/login | POST | Authenticate and issue a session |
| /api/auth/logout | POST | End a session |
| /api/auth/session | GET | Return the current staff profile |
| /api/patients | GET, POST | Master Patient Index |
| /api/queues | GET, POST, PATCH | Patient flow |
| /api/vitals | GET, POST | Triage observations |
| /api/encounters | GET, POST | Clinical consultations |
| /api/lab-orders | GET, POST, PATCH | Laboratory workflow |
| /api/lab-catalogue | GET, POST | Test catalogue |
| /api/radiology | GET, POST | Imaging orders and reports |
| /api/beds | GET, PATCH | Ward bed management |
| /api/mar | GET, POST, PATCH | Medication administration |
| /api/pharmacy | GET, PATCH | Drug stock |
| /api/pharmacy/dispense | GET, POST | Dispensing with stock deduction |
| /api/billing | GET, POST, PATCH | Invoicing and payment |
| /api/nhis-claims | GET, POST | Claim lines |
| /api/nhis-batches | GET, POST, PATCH | Claim batching |
| /api/inventory | GET, POST | Stores |
| /api/facilities | GET, POST, PATCH | Facility management |
| /api/staff | GET, POST | Staff directory |
| /api/stats | GET | Aggregate statistics, no identifiers |
| /api/dhims2 | GET, POST | DHIMS2 monthly return |
| /api/audit-logs | GET, POST | Audit trail |
| /api/ai-assistant | POST | Clinical decision support |

## Appendix C — Role and Permission Summary

Nineteen roles across four hierarchy levels, holding sixty-two permissions.

| Level | Roles |
| --- | --- |
| 1 | Super Admin |
| 2 | Hospital Director, System Auditor |
| 3 | Hospital Admin, OPD / Medical Records, Doctor, Nurse, Ward Manager, Theatre Nurse, Laboratory Technician, Radiographer, Radiologist, Pharmacist, Cashier |
| 4 | Finance Officer, Claims Officer, HR Officer, Procurement Officer, Store Keeper |

Each role definition carries allowedRoutes, permissions and an explicit cannot list. The cannot entries are not decorative: the Super Admin’s — that it may not access patient records — is enforced and tested.

## Appendix D — Environment Variables

| Variable | Required | Purpose |
| --- | --- | --- |
| DATABASE_TARGET | Yes | local or cloud |
| DATABASE_URL_LOCAL | If local | Offline PostgreSQL connection string |
| DATABASE_URL_CLOUD | If cloud | Online PostgreSQL connection string |
| DATABASE_URL | Optional | Overrides both; used by CI and hosting |
| SESSION_SECRET | Yes | Session signing key, ≥32 characters |
| SESSION_MAX_AGE_SECONDS | No | Session lifetime, default 28800 |
| OLLAMA_MODEL | No | Clinical assistant model |
| OLLAMA_TIMEOUT_MS | No | Assistant timeout, default 15000 |
| NEXT_PUBLIC_FACILITY_CODE | No | Default facility code |

## Appendix E — Commands

| Command | Purpose |
| --- | --- |
| npm run dev | Development server |
| npm run build | Production build |
| npm run typecheck | TypeScript, no emit |
| npm test | 53 automated tests |
| npm run db:setup:local | Create and seed the offline database |
| npm run db:setup:cloud | Create and seed the online database |
| npm run db:studio | Database browser |
| npm run db:seed:examiner | Provision examiner accounts |
| node scripts/db-inspect.mjs | Row counts and column types |
| node scripts/build-docs.mjs | Rebuild this documentation set |

## Appendix F — Test Execution Summary

ℹ tests 53
ℹ suites 14
ℹ pass 53
ℹ fail 0
ℹ duration_ms 1549.7849

Full output, the live access-control matrix, performance measurements and the complete defect log appear in Testing_Report.pdf.

## Appendix G — Live Database Contents at Submission

| Table | Rows | Table | Rows |
| --- | --- | --- | --- |
| facilityBranch | 3 | radiologyOrder | 2 |
| userStaff | 22 | pharmacyBatch | 6 |
| patient | 5 | dispenseRecord | 1 |
| queueItem | 3 | billingInvoice | 2 |
| vitalSigns | 3 | nHISClaimLine | 2 |
| eMREncounter | 2 | nHISClaimBatch | 0 |
| inpatientBed | 5 | medicationAdministrationRecord | 3 |
| labOrder | 3 | dhimsMonthlyReturn | 1 |
| labTestCatalogue | 10 | inventoryStoreItem | 5 |
|  |  | auditLog | 19 |

nHISClaimBatch is empty by design: a batch is created by a Claims Officer action, not seeded. The dataset is deliberately small so that every figure displayed can be traced to a specific row.